

# CODEZILLA MEETING MINUTES

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Details of Meeting | | | | | | | | |
| Meeting Title | | Iteration 2- Internal Meeting 3- Learning Spring and Project Timeline | | | | | | |
| Date (DD/MM/YYYY) | | 07/06/2017 | | **Time** | | 07:00PM – 10:00PM | | |
| Location | | SMU LKS Library Project Room 5-3 | | | | | | |
| Minutes Prepared By | | Jolene Teo | | **Minutes Vetted By** | | | | Amanda Lim |
| Attendees | | Zul Yang  Edward Foo  Amanda Lim  Nigel Goh  Koh Xiao Wei  Jolene Teo | | **Absentees** | | | | - |
| Meeting Objective | | | | | | | | |
| To learn about Spring and conduct a timeline review | | | | | | | | |
| Meeting Agenda | | | | | | | | |
| 1. Download Eclipse, Maven and conduct Environment Set Up 2. Learn about Spring through Online Tutorial 3. Timeline Review (Removing Buffer) | | | | | | | | |
| Meeting Notes, Discussion | | | | | | | | |
| S/N | **Topic** | **Details** | | | | | | **To Note** |
| 1 | Environment Set Up | -All team members downloaded the necessary computer software required:   * Java SE Development Kit 8u131 * Eclipse Neon R3 * Apache-Maven-3.5.0-bin.zip (For Mac, use Terminal: brew install maven | | | | | |  |
| 2 | Learning Spring Online | -To ensure that everyone is on the same page, we watched and followed the tutorials together to facilitate understanding   * This online tutorial found provides a basic understanding and includes instructions for set up and exercises too * The video can be viewed here: Spring MVC Tutorial For Beginners <https://www.youtube.com/watch?v=BjNhGaZDr0Y&t=40s> * Necessary files required for the online tutorial can be downloaded here:   <https://github.com/in28minutes/SPringMvcStepByStep> | | | | | |  |
| 3 | Timeline Review | -Currently, there is a buffer iteration (Iteration 7, 7th August 2017)  -This buffer will be used so as to complete the requirements Login and Registration (Iteration 2)  -The timeline will thus be revised with the removal of a buffer iteration and updated | | | | | |  |
| Actionable Items | | | | | | | | |
| S/N | **To Be Done** | | | **Team Member(s)** | | | | **Due Date (DD/MM/YYYY)** |
| 1 | Update the Project Timeline | | | Zul Yang | | | | 11/06/2017 |
| Next Meeting (If Applicable/Discussed) | | | | | | | | |
| Date (DD/MM/YYYY) | | | 07/06/2017 | | **Time** | | 07:00PM – 10:00PM | |
| Venue | | | SMU LKS Library Project Room 5-3 | | **Objective** | | Continue Spring Learning | |
|  | | | | | | | | |